## Slide 1
2019
2019
Today
Week 1
2
3
4
5
6
7
8
9
10
11
12
Project Approval
2019
7 days
10%
Design and outline the specific challenges and system specifications with test cases for the system
February 13, 2019 - February 20, 2019
7 days
10%
Detailed and improved reqspec analysis based on changing challenges in previous timeline
February 20, 2019 - February 27, 2019
7 days
10%
Verification and unit testing with error annex for system
February 27, 2019 - March 06, 2019
7 days
10%
Detailed functional hazard analysis of system implementation
March 06, 2019 - March 13, 2019
8 days
10%
SAD Software Architecture Document
March 20, 2019 - March 27, 2019
8 days
10%
Detailed test schematics and test cases for interaction with Device
March 27, 2019 - April 03, 2019
8 days
10%
Detailed representation of code coverage, test penetration and fixes implemented for full fledged error free and fault free model execution
April 03, 2019 - April 10, 2019
8 days
10%
Detailed and improved AADL model with all improvements in previous milestones incorporated
April 10, 2019 - April 17, 2019
8 days
10%
Presentation Covering System Design Aspects: System Architecture, Test Coverage Analysis and use-case scenarios
April 17, 2019 - April 24, 2019
Project Timeline – Bite Counter